TEST PLAN
“Notepad”

ver.0.1.	12/09/2017

Test Plan for testing Program features of “Notepad” version 6.1.7600.16385.

Test Items
- Tab Section File
- Tab Section Format

Features to be tested
- Creating of file.
- Saving of changed file.
- Opening of saved file.
- Changing of f saved file
- Changing font style in file.
- Changing of window resolution.

Features not to be tested
- Saving file by feature “Saving as”. Tested before and was considered as stable.
- Feature “page set up”. Tested before and was considered as stable.
- Printing file by using Feature “Print”. Tested before and was considered as stable.
- Features ‘word wrap” in tab section Format. Will be released but not tested for this version.

Approach

- Testing would be carried out once the build is ready for testing
- Testing Team would be provided with guides and procedure of testing.
- Tests would be conducted with one version and preloaded data in system.
- For all information for test guides and test cases or test list would be used TestTrail
- All bugs would be collected in JIRA system under the project “Notepad”
- Project manager would provide with priority of bugs correction or necessity of correction.

Pass criteria
- All unit test completed
- All test cases successful at rate 70% without blocker bugs.

Failed criteria
- More than 1 or 1 unit test incomplete.
- Test cases successful rate lower than 70%.

Suspension criteria